# CashFlowGo AWS Deployment Roadmap

A practical deployment roadmap for running CashFlowGo on AWS using Docker, S3, CloudFront, ECS/Fargate, ECR, and RDS PostgreSQL.

# Architecture Summary

Production architecture:

• React frontend -> S3 + CloudFront

• Django backend -> Docker image -> ECR -> ECS/Fargate

• Database -> RDS PostgreSQL

# Technical Goals And Project Value

• Docker: package the Django backend and run the full local stack with Docker Compose.

• AWS fundamentals: use IAM, AWS CLI, billing controls, managed services, and cloud networking.

• Frontend deployment: host a React single-page app with S3 and CloudFront.

• Backend deployment: run a production-style Django container on ECS/Fargate.

• Database deployment: move from local SQLite to managed PostgreSQL on RDS.

• Production configuration: use environment variables, CORS/CSRF settings, SSL database connections, and health checks.

# Deployment Steps

1. Validate local Docker setup: install Docker, run docker compose up --build, confirm React, Django, and PostgreSQL all work locally.

2. Set up AWS account controls: choose one AWS region, enable billing alerts, create an IAM admin user, and configure the AWS CLI.

3. Deploy the React frontend to S3 + CloudFront: build the React app, upload the build output to S3, create a CloudFront distribution, and configure SPA fallback.

4. Create RDS PostgreSQL: create a small PostgreSQL database, keep it private in the VPC, and build the Django DATABASE_URL.

5. Build and push the Django Docker image to ECR: create an ECR repository, authenticate Docker, tag the backend image, and push it.

6. Run Django on ECS/Fargate: create an ECS cluster, task definition, service, security groups, and load balancer for the backend container.

7. Run migrations: execute python manage.py migrate as a one-off ECS task or release step before relying on the deployed API.

8. Connect frontend and backend: set REACT_APP_API_BASE_URL to the deployed API URL and update Django CORS, CSRF, and allowed host settings.

9. Document the deployed architecture: add screenshots, an architecture diagram, and an AWS deployment section to the README.

# Test Plan

• Local Docker: docker compose up --build.

• Database check: docker compose exec backend python manage.py check_database.

• Django check: python manage.py check.

• Migrations: python manage.py migrate.

• Frontend build: npm run build.

• Backend smoke test: visit /api/accounts/csrf/ on the deployed API.

• End-to-end flows: signup, login, logout, add transaction, update income, view budget state, add/delete subscription, and switch profiles.

# Project Summary Bullet

Dockerized and deployed a full-stack React/Django finance app to AWS using S3, CloudFront, ECR, ECS/Fargate, and RDS PostgreSQL with production environment configuration.

# Reference Links

• AWS ECS/Fargate Docker deployment: https://docs.aws.amazon.com/hands-on/latest/deploy-docker-containers/deploy-docker-containers.html

• AWS ECR image push docs: https://docs.aws.amazon.com/AmazonECR/latest/userguide/docker-push-ecr-image.html

• AWS React SPA on S3 + CloudFront: https://docs.aws.amazon.com/en_us/prescriptive-guidance/latest/patterns/deploy-a-react-based-single-page-application-to-amazon-s3-and-cloudfront.html

• AWS RDS PostgreSQL docs: https://docs.aws.amazon.com/AmazonRDS/latest/UserGuide/CHAP_PostgreSQL.html